|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **This Period Highlights:** •••* Wetland Field Day. Joint field day focussing on Aboriginal connection to wetlands.
* Started Implementing SNRMO Lindesay Link CAP grant. Will be 1080 baiting throughout the catchment
* Allocated 2.85 kms REI fencing
* Treated 15 Ha SGW and WONS in upper catchment

**Next Period Highlights:** •••* 2017 Feral Animal Shoot to be held 25/26 March.
* Wilson Inlet Forum. WICC will be hosting Departments of Fisheries, Water and Water Corp. Update on health of Wilson Inlet.
* Community engagement campaign launch for baiting program
* Installation of camera traps throughout the catchment in wallaby and honey possum habitat
* Work will commence on 5 Shire of Denmark Reserves for coastal waterway weeds.
 | **Engagement:** •••**Website -** Since 19 JanuaryWebsite Visits: 963⇑**Events**

|  |  |  |  |
| --- | --- | --- | --- |
|  | RSVP | Attended | Response |
| Wetland Field Day  | XX | Approx. 30 | ••• |
| 2017 Feral Shoot | 4 | N/A | ••• |

Project Officer Notes:We have had several enquiries regarding the upcoming fox shoot and three members of the community concerned about the proposed Liquid Waste Facility on Pile Rd. WICC submitted a letter to the Shire of Plantagenet regarding our concern about this facility (agreed last planning meeting).We have started community and stakeholder engagement regarding our new State NRM Grant which will see us identifying, monitoring and baiting on Black Gloved Wallaby and Honey Possum habitats throughout the catchment. | Financial Overall Health•••**End of 28/2/17****Revenue**YTD $282,731 3 Month Rolling (Dec- Feb) $92,863 ⇑Last 3 Month Rolling (Oct - Dec) $40668**Expenditure**YTD $109,947 3 Month Rolling (Dec- Feb) $39074 ⇓Last 3 Month Rolling (Oct - Dec) $54032**WICC Funds**Total Cash Or Cash Equivalents $31,288Net Total (YTD) -$3975.06 |