|  |
| --- |
| Grant Health ••• |
| **NLP Grant:****Milestones:**1. 173% of Biodiveristy (WoNS weeds) treated2. 170% of Coastal waterway weeds treated3. 150% of revegetation achieved/allocated4. 67% of ferals dispatched**Highlights:** We have already treated approximately 170% of the spatial requirements for weeds under this program**Concerns:** Need to increase fence allocations. Currently allocated 53% and 62% of the way through program**Financial:**We have spent a limited amount on the expenditure side of this grant but completed a lot of the outcomes. I would ask if there is any space in this grant to value add in the requirements.  | **REI Grant:****Milestones:**1. 16 % of fencing has been achieved/allocated2. 15% of re vegetation has been allocated3. Workshops are on target**Highlights:**Engagement with dairy farmers increasing. Fencing dairy drains.**Concerns:** NIL**Financial:**Early in the Grant, but again looks like Expenditure is lagging our progress. Low hanging fruit has been captured. Have approached all dairies in catchment as a priority for future works under this grant.  | **SNRMO – SGW Grant:****Milestones:**We have met all pre grant criteria conditions since last meeting. We will be holding a Project Kick Off meeting with Green Skills and agro foresters next month to plan works **Highlights:**NIL at this time **Concerns:** NIL at this time |
|  | **SNRMO – Lindesay Link Grant:****Milestones:**We have signed all SNRMO contracts and received our first instalment payment of $30,000. Pest controller has been contracted. Project Kick Off meeting scheduled **for 16 March.****Concerns:** NIL at this time. **Financial:**Nothing to highlight Financially. Performing over expectations. | **NOTES:*** **REI (Regional Estuaries Initiative)** $605,000 over 4 years to reduce nutrients in Wilson Inlet with stock exclusion fencing (40 km) and revegetation (12 Ha)
* **NLP Grant (National Landcare Program** $371.726 over 3 years focussing on biodiversity, soil health and coastal waterways
* **SNRMO – SGW GRANT (Sydney Golden Wattle)** – $30,000. This is a follow up of SGW works from last year in lower catchment and adding 3 agroforestry blocks adjacent quality rem veg in upper catchment
* **SNRMO-Lindesay Link Grant -** $100,000 over 20 months. This grant will be identifying and implementing a baiting program in black-glove wallaby and honey possum habitat throughout the catchment. We have contracted a licensed pest controller to carry out works.
 |