Wilson Inlet Catchment Committee Inc.

2017 Annual Report

The Wilson Inlet Catchment Committee Incorporated (WICC)

ABN 26 744 615 743

P O Box 118

Mt Barker

WA 6324

Phone: (08) 98512597

Mob:  0401 291 457

Email:  info@wicc.org.au

Web:   www.wicc.org.au

Acknowledgements

The Wilson Inlet Catchment Committee (WICC) wishes to sincerely thank and acknowledge all partnerships and funding organisations during the past year, in particular the Australian Government and State NRM Office.  WICC also wishes to thank South Coast Natural Resource Management Inc. and staff for their assistance in the grant delivery co-ordination and administration, and for the support provided to the WICC management committee and project officers during 2016-17.

WICC acknowledges and sincerely thanks the partner organisations and local community who have helped ensure the success of the activities undertaken during the past year of project delivery.

These organisations include, amongst others:

- The Wilson Inlet catchment community – farmers and people who undertook works on privately owned land, and who hosted, attended and participated in community activities arranged by WICC

- The partner catchment groups:  Oyster Harbour Catchment Group, Warren Catchment Council and Torbay Catchment Group

- State agency organisations and staff:  Dept of Water and Environmental Regulation, Water Corp, Department of Primary Industries and Regional Development (DAFWA) and Parks and Wildlife

- Local government organisations:  The Shire of Plantagenet & The Shire of Denmark & City of Albany

- Educational organisations: Mt Barker Community College, Denmark Agricultural College, Denmark Primary School

- Green Skills (Denmark and Albany)

- The Green Army Team

- Gondwana Link

- Denmark Weed Action Group & the Denmark Environment Centre

- Local native seedling providers and seed suppliers

- Local Mt Barker and Denmark businesses and contractors who have been involved in project works.

Contents

Vision

Mission Statement

Objectives

Management committee and Staff

Chair Person’s Report

Project snapshots

- National Landcare Program

- Regional Estuaries Initiative

- Lindesay Link CAP

- Lower Hay/Sleeman Sydney Golden Wattle Project: Phase 3

- Annual Feral Shoot

- A look ahead

Audited Financial Statement (Attachment 1)

Figure 1-Dr Bernard Doube colonising spring-active dung beetle

Onthophagus vacca in Wilson Inlet Catchment - September 2017

Vision

To leave a sustainable environmental heritage for future generations

Mission Statement

      - To reduce eutrophication in our waterways.

      - To promote land use practices that protects our environment.

Objectives:

Objective 1	Protection and management of water bodies

Objective 2	Protection of native flora and fauna and promotion of biodiversity

Objective 3	Sustainable resource management

Objective 4	Education and community engagement

Objective 5	Sustainable and long term operation of Wilson Inlet Catchment Committee

Who we are

Executive Management Committee

Chairperson 		John Rodgers

Deputy Chair 		Shaun McHenry

Secretary		Laura West

Treasurer 		Leon Delpech

Community Reps		Frank Hancock

Iain Marshall

Community Representatives

Jenny Henzel

Iain Marshall

Basil Schur

Lorraine Naylor

Lynn-Kelly Stothard

Leanne Tomlinson

Stephen Frost

Arthur Patterson

Loris Wilson

Kirsten Beidatsch

Karen Winnett

Shire Representatives

Peter Caron (Shire of Denmark)

Jacqui Hamblin (Shire of Plantagenet)

Ex-officio

Karen Herilhy	South Coast NRM

Paid Contractors

Shaun Ossinger	Projects Manager

Laura West	WICC Secretary

Heather Carter	Bookkeeper

Chairperson’s Report

I can report that the past year has been very successful for the Wilson Inlet Catchment Committee (WICC).  You only have to look at the cover of this Annual General Meeting report to get an idea of our many projects and field days.  All of these were well attended and relevant to our catchment.

At our last AGM I reported that we had the foundations in place for a strong and relevant future.  This has proved to be the case with our projects running very smoothly with only minor hold ups.  After a financial review with our auditors, Equitas Accounting Service, WICC put in place a revised and improved system to make it easier to adhere to updated audit requirements.  This has in turn made the reporting of progress on our projects to our funding providers easier for all concerned.

There have been some staff changes during the past year.  Our bookkeeper Melissa Weir retired from the position early in the year.  WICC wishes to thank Melissa for her great work with WICC and wish her well in the future.  WICC then appointed Heather Carter of Equitas Bookkeeping & BAS Services as bookkeeper.  This has worked well especially with the updating of our financial transaction reporting procedures.

Our part time project officer and secretary, Jenni Loveland, was successful in gaining full time employment with neighboring Natural Resource Management groups and resigned from her position with WICC during the year.  It was great to see the enthusiastic and positive Jenni gain full time work in her chosen field.

Laura West who was our secretary a few years ago was reappointed and has again fitted into the WICC team and has carried out her work in a very professional way.

WICC would like to express our appreciation to Corrina Ossinger (Shaun’s wife) for her skills in producing advertising posters and brochures for our many events during the year.  Your work has received many positive comments from the public and committee members.

Your committee is once again very impressed by Shaun’s dedication and commitment in carrying out his duties as our project officer.  We now have our planning meetings in Denmark and have increased our presence substantially in this shire due mainly to Shaun’s enthusiasm and proactive approach to his work with WICC.

WICC receives financial support and assistance from many groups.  These include; South Coast Natural Resource Management, Shire of Plantagenet, Shire of Denmark, Department of Water, Lottery West, State and Federal Government, Department of Parks and Wildlife and local businesses.  Their assistance is greatly appreciated by our committee.  Our committee wishes to acknowledge and thank our working partners, the Shires of Plantagenet and Denmark, Denmark Environment Centre, Greenskills, Gondwana Link and the Department of Agriculture & Food WA.

In closing I would like to thank and acknowledge my fellow committee members (both community and ex-officio), our secretary, treasurer and our staff for their great effort during the past year.  Your commitment and preparation for meetings was very much appreciated.

John Rodgers

CHAIRPERSON

WILSON INLET CATCHMENT COMMITTEE

Project Snapshots:

- National Landcare Program (NLP)

The NLP is one of WICC's current flagship programs, focusing on biodiversity, soil health and coastal waterways.  WICC utilises its current planning documents (Lindesay Link CAP, WICC Strategic Plan and Wilson Inlet Management Strategy) in the implementation of the NLP outcomes in order to  deliver approximately $500,000 worth of catchment projects from July 2015 to June 2018.

| Contracted | Achieved to Date |
| --- | --- |
| 30 Ha of upper catchment weed control | 60.98 Achieved with follow up controls in Monderup Reserve, Govie Dam and several other sites |
| dispatchment of 300 foxes | 484 foxes, 23 cats and 266 rabbits dispatched |
| dung beetle establishment on 10 properties | Spring beetle’s trials completed. Establishment of O. vacca on paddocks in lower catchment with ongoing monitoring program. |
| 6 kms of erosion control in lower catchment | 3.2 kilometres achieved with balance allocated. Kordabup River (Parrys Inlet) has now been mostly fenced off. |
| 5 Ha of riparian rehabilitation in lower catchment | 7.86 Achieved |
| 12 Ha of weed control in the lower catchment | 20.4 Achieved (Hand weeding near waterways) |
| 15 workshops and farm field days | 12 achieved with balance scheduled |
| Soil Health Trial Establishment and Nutrient Mapping on total of 6 Properties | Microbial sampling and analysis trials on approximately 20 properties throughout catchment |

- Regional Estuaries Initiative (REI)

The Regional Estuaries Initiative is a 20 Million Dollar Royalties for Regions Program dedicated to reducing nutrients across six Southwest estuaries.  WICC has been contracted by the Department of Water and Environmental Regulation (DWER) to carry out:

- 40 kilometers of riparian stock exclusion fencing,

- 12 Hectares of riparian revegetation

- whole farm nutrient mapping on 25 properties a year throughout the catchment, and

- a series of education workshops and events.

WICC has focused its work on areas identified in its 2008 Nutrient Hazard Mapping.  We have over achieved on all of our contracted requirements to date.  In May 2017, WICC held the Wilson Inlet Forum, which was attended by approximately 90 community members.  With presentations by DoW, DAFWA and Fisheries WA, the community learned about the work that is being undertaken by a variety of government and non government agencies to manage the inlet and reduce nutrient loads.

- Lindesay Link CAP: A focus on black gloved wallaby and honey possum habitat

This is a two year, $100,000 State Natural Resource Management Office (SNRMO) funded program focusses on implementing strategies identified in the Lindesay Link Conservation Action Plan (CAP).  The CAP prescribed nested ecological indicators (indicators) to monitor the effectiveness of its implementation.  WICC is currently focusing on the indicators of black gloved wallabies and honey possums.  We are currently using camera trap photo monitoring throughout the catchment and the Aboriginal Green Army team to help identify habitats.  We will then be assisting landholders to implement feral animal control in these identified habitats.  We have submitted approximately 30 Restricted Chemical Permit Applications for the use of 1080 on properties throughout the catchment and will start laying baits this spring to manage feral pressure on these two species.  There will be a focus on fox and cat control.

- State NRM Grants – Lower Hay / Sleeman SGW Project (Phase: 3)

WICC and Green Skills carried out the third phase of this project to target Sydney Golden Wattle (SGW) in the upper and lower catchment.  This project saw the treatment of:

- Approximately 75.9 ha of land with SGW treated for first time, and

- 3.3 ha of land with SGW treated for the second time.

WICC and Green Skills remain committed to tackling SGW throughout the catchment.  WICC has applied for the 2017 State NRM Grant to provide follow up treatment for the above program in 2018.  WICC has again extended the primary treatment sites while allowing for follow up treatment on 2017 treated sites.

- Annual Feral shoot

Approximately 65 landholders were engaged to dispatch 274 foxes and 17 cats and 53 rabbits.  Congratulations to the Nunijup Crew who culled 69 Foxes, 2 Rabbits and 5 Cats.  A special thanks to Elders Rural Supplies in Mount Barker and Ray’s Firearms in Albany for providing financial support.  The annual fox shoot has become a WICC tradition.

- A Look Ahead

The year ahead will see WICC implementing four major programs:

- The National Land Care (as prescribed above), and

- The Regional Estuaries Initiative (REI)

- Lindesay Link CAP: A focus on black glove wallaby and honey possum habitat

- SNRMO Sydney Golden Wattle Project: Phase 4

Audited Financial Statement

(See Attachment 1)